|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | PRODUCT BACKLOG | | | | | | |
|  |  |  |  |  |  |  |  |
|  | User Story ID | User Story | Estimate (size) | Priority | Sprint | Task owner | Estimated effort |
|  | US001 | As a user I want to create a profile for career Intelligence web app to build a cv | large | 5 | 3 | All | 16 |
|  | US002 | A a user, I need to be able to login to my account from any page on the website. | Large | 4 | 3 | Sajal | 48 |
|  | US003 | As a user, I want to create profile by using google sign up. | Medium | 4 | 3 | Sajal | 24 |
|  | US004 | As a admin, I want to provide information related to employability. Life on about us page | Medium | 2 | 4 | Het | 20 |
|  | US005 | As a user I want to provide feedback to the admin of the page. | Medium | 3 | 4 | Rajan | 20 |
|  | US006 | As a admin I want to provide contact us form on support page. | Small | 4 | 4 | Rajan, Het | 20 |
|  | US007 | As a user, I want to add all the related information for my cv on the website | Large | 4 | 4 | Vidhi | 32 |
|  | US008 | As a admin, I want to create a form for user to enter the details that will be presented in the cv. | Large | 3 | 4 | Vidhi | 10 |
|  | US009 | As a user, I want to delete the already made cv. | Medium | 2 | 5 | Vidhi | 18 |
|  | US010 | As a user, I want to download my cv from the web app. | Large | 1 | 5 | Vidhi | 20 |
|  | US011 | As a user, I want to connect through social Links. | Medium | 1 | 3 | Sajal | 20 |
|  | US012 | As a user, I want to select the format for my cv. | Medium | 1 | 5 | Vidhi | 32 |
|  | US013 | As a admin, I want to see all the information of the user that are logged in, In the website. | Large | 2 | 3 | All | 18 |
|  | US014 | As a admin, I want to provide templates so the user can select the desirable template for their cv | Large | 3 | 4 | Het | 25 |
|  | US015 | As a admin I want to create the database for user to store their cv information. | Large | 4 | 4 | Vidhi | 48 |
|  | US016 | As a designer, I want to reduce the white spacing present in the website. | Small | 4 | 5 | Sajal | 25 |
|  | US017 | As a tester, I want to test all the coding developed by developers for the website. | Medium | 5 | All | Rajan, Het | 35 |
|  | US018 | As a admin, I want the user to login through using only one email address. | Large | 1 | 3 | Sajal | 40 |
|  | US019 | As a admin, I want to provide the toggle password visibility for the user, | Medium | 1 | 3 | Sajal | 32 |
|  | US020 | As a admin, I want to make the website responsive | Medium | 4 | 3 | Sajal | 35 |

|  |
| --- |
| Sprint 3 Backlog |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ID | User Story | Tasks | Owner | Status |
| US001 | As a user I want to create a profile for career Intelligence web app to build a cv | Create Profile Page, using html CSS | Rajan,Het | Completed |
| Create a from for user to ask personal Details | Sajal | Completed |
| Install Profile page | Vidhi | Completed |
| US002 | As a user, I need to be able to login to my account from any page on the website. | Provide Login Button at the navigation Bar | Vidhi | Completed |
| Completed |
| US003 | As a user, I want to create profile by using google sign up. | Retrieve the singleton for the Google Auth library and set up the client | Sajal | Completed |
| Data Call back. | Sajal | Completed |
| Customizing the automatically rendered sign-in button | Sajal | Completed |
| Building a button with a custom graphic | All | Completed |
| US004 | As a user, I want to connect through social Links. | Add social links in the header. | Sajal | Completed |
| Create a login option | Sajal | Completed |
| Validate the links | Vidhi | On Progress |
| Testing | Rajan, het | Completed |
| US005 | As a admin, I want to see all the information of the user that are logged in, In the website. | Create a database for login information, | Vidhi | Completed |
| Link the database to the website. | Vidhi | Completed |
| Fetch the login information in the database. | Vidhi |
|  |
| US006 | As a admin, I want the user to login through using only one email address. | Setup authentication and authorization process by Hybrid Auth library present in the php library | All | Completed |  |
|  |
|  |
|  |
| US007 | As a admin, I want to make the website responsive | Choose a framework, Twitter Bootstrap or Foundation | All | On Progress |  |
|  |
|  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint Burndown Chart | | | | | | | | | | | |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |
| Back log id |  | Initial Estimate | Jul-22 | Jul-23 | Jul-24 | Jul-25 | Jul-26 | Jul-27 | Jul-28 | Jul-29 | Jul-30 | Jul-31 |
|  |  | DAY 0 | DAY 1 | DAY 2 | DAY 3 | DAY 4 | DAY 5 | DAY 6 | DAY 7 | DAY 8 | DAY 9 | DAY 10 |
| 16 |  | 2 |  | 1 |  |  | 1 |  |  |  |  |  |
| 17 |  | 3 |  | 1 | 1 |  |  | 1 |  |  |  |  |
| 18 |  | 4 |  | 2 |  |  | 1 |  | -2 | 1 |  |  |
| 19 |  | 5 |  | 1 |  | 1 | 1 |  | 1 |  |  | 1 |
| 20 |  | 6 |  | 1 | 1 | 1 |  | 1 | 1 |  | 1 | 1 |
| 21 |  | 7 |  | 1 | 1 | 1 | -2 | 1 | 2 | 1 |  | 3 |
| Remaining Effort | | 27 | 27 | 20 | 17 | 14 | 13 | 10 | 8 | 6 | 5 | 0 |
| Ideal Trend | | 27 | 24.3 | 21.6 | 18.9 | 16.2 | 13.5 | 10.8 | 8.1 | 5.4 | 2.7 | 0 |