Sprint/Iteration Documentation and

outcomes

**ITECH3208 GROUP E/L A02 CAREER INTELLIGENCE**

Vidhi Modi – 30391470 Rajan Patel – 30391474 Hetkumar Patel – 30391427

Sajal Singh Bhandari – 30376237

Table of Contents

[Theme & Wishlist 2](#_Toc105414013)

[Incoming Product Backlog 2](#_Toc105414014)

[Sprint Backlog 3](#_Toc105414015)

[Review meeting 4](#_Toc105414016)

[Retrospective meeting 5](#_Toc105414017)

[Backlog grooming meeting 6](#_Toc105414018)

[Statements of contribution 6](#_Toc105414019)

# Theme & Wishlist

**Theme:** Creating dynamic website for home page, sign up page , login page of Career Intelligence web app**.**

**Wishlist:** To create static layout and prototype for about page. Testing the login and signup validation.

# Incoming Product Backlog

**US1:** As a user, I want to log in through Employability. Life-course id on Career Intelligence website.

**US2:** As a user, I want to register as a new user, if not already a user of the Career Intelligence web app.

**US3:** As a user, I want to enter login credentials.

**US4:** As a user, I want to build a CV for myself.

**US5:** As a user, I want to fill out personal details that would help me to make my CV.

**US6:** As a user, I want to update personal details.

**US7:** As a user, I want to save his/her details.

**US8:** As a user, I want to save my CV in the dashboard.

**US9:** As a user, I want to see templates for a better-looking CV.

**US10:** As a user, I want to download template for CV.

**US11:** As a user, I want to fill out contact information, qualification, work experience, work history etc.

# Sprint Backlog

|  |  |  |
| --- | --- | --- |
| Requirement | Conditions of satisfaction | Tasks & Estimates |
| **US1** As a user, I want to fill out personal details like contact information, qualification, work experience, work history etc. | In the process of career intelligence, Employability.life provides a link to a career intelligence website.  After successfully log in the user will be take to the about section page.  The user should be notified, if he/she missing out some details to be entered.  The user should be able to save the entered details which will be saved to the database. | T1 A web-based form which is about page should be available on the web page for the user to input his/her each and every required details – for one day (Vidhi)  T2 The user will be able to save his/her details after filling out all the details– ½ days (Sajal) |
| **US2** As a user, I want to build a CV for myself. | After successfully login, the user will have an option to click on Build my first CV option.  About section page will open after clicking on the build my first CV button.  The user should be able redirected to the form in which he/she has to enter all the details that are necessary for making a CV. | T4 The user can successfully go on the about section where the user will enter all the details – for ½ day (Vidhi)  T5 The user is required to fill out the details to the form correctly –  for 1 day (Vidhi)  T6 The required information  that is entered should be able  to save to the user’s database – for 1 day (Sajal) |

# Review meeting

***Sprint 2*** *–* *Creating dynamic website for home page, sign up page , login page of Career Intelligence web app.*

**Date and time:** 03/06/2022 at 2.30 pm

**Venue:** Teams

**Attendees:** Vidhi, Rajan, Het, and Sajal **Apologies:** Anirudh

## Minutes were taken by: Rajan

## Agenda item 1

Meeting with Anirudh: - The meeting was started by Vidhi, the group leader, who introduces the team members and the project. The client said it is great that we are on track with the project's scope and sprints. After hearing our ideas for sprint 2 he indicated that we could also include the ability of uploading a CV to the website by showing us an example of an indeed website. He also advised us that in the future spring, we must feature this option on our website. Following that, we inform him about Marketa's proposal of supplying a URL for AI scanning. However, the client Anirudh rejects the concept, claiming that it would be too difficult to work on that part. He advises that we come up with something innovative. Following that, Sajal highlighted the issue of paying for tutor sessions at the meeting, to which he responded that we do not have to because the website's plan doesn't ask for premium services; it should be available to everyone for free.

A picture containing text, indoor, person, monitor

Description automatically generated

# Retrospective meeting

**Date and time**: 04/06/2022 at 8.30 pm

**Venue**: Teams

**Attendees:** Vidhi, Rajan, Het, and Sajal **Apologies:** Anirudh

**Minutes were taken by**: Rajan

## Item 1:

## What went well?

* All the attendees were on time.
* The client was impressed with our ideas and told that we are on track with our assessment.
* Creation of website home page using coding.
* The client was agreed with our work and provided ideas regarding upcoming sprint.
* We were able complete our coding and combing work of the project on time.
* Our both sprint works according to our planning.

## Item 2:

## What could be improved?

* As we have an average idea regarding coding it creates mixed up for us to develop our website accurately.
* The meeting should be conducted on regular basis to decide the progress and problem that occur with us while consolidation of work of each other.
* As we were lacking with coding were only able to create dynamic website for home page and log in page other than that were in still static phase.

## Item 3:

## What can we do?

* As per client review, we had to work on our upcoming sprint having option to upload CV,
* We should do detail research on the similar website and find similarities and try to match with our website with unique way.

## Item 4:

## What is not in our control?

* We need to meet with the client since we need to know if we're on track with our sprint, but we couldn't because they were travelling at the time.

# Backlog grooming meeting

This task of the document lists the specifics of sprint 2 documentation. This sprint consists primarily of use cases, details of meeting with our client Anirudh, and a group discussion (retrospective meeting) between four of us. To begin working on the development phase of the career intelligence web application, uses cases and wireframes must be discussed and written in order to begin working on the actual development of the web application. Furthermore, the wireframes that are created are the basic prototype of the career intelligence web application. The first page would be a login page for those who are already registered with the website. And, if he or she is not already logged in to the website, he or she must register in order to access the website's features and functionality. For sprint two, we have decided to focus on the development of the initial pages of the website, where users can simply login or register and their login credentials are saved to the database. In addition, the user must answer some of the provided questions concerning the user's personal information (First name, last name, contact details, date of birth, qualification, skills, work experience etc.). The information in the review and retrospective meetings covers every aspect of the meetings we've had with our client and group members. These were the most important details of the career intelligence web application for this sprint two documentation.

# Statements of contribution

For this sprint documentation, with the support of Vidhi Modi (Group leader), Sajal Singh worked on constructing the website home page and log in page using code for this sprint documentation. She also prepared the coding for the log in page before combining all of the content into a single document. Rajan Patel helped with the project's subject and Wishlist, as well as the review and retrospective meetings, where he documented every detail of the client meetings and conversations, as well as the statement of contribution. Het Patel helped us in  finishing  the sprint documentation, as well as the outgoing product backlog, backlog grooming meeting .As a consequence, here's a short recap of our contribution to the project.